## Slide 1: Final Project: Scrum-Agile Approach
CS-250 – SNHU – Molly Vaughns

## Slide 2: Roles
Product Owner
  Responsible for delivering product to client
  Collects information about project and maintains communication with client
Scrum Master
  Leader of Scrum team, manages and maintains flow process of application
  Provides guidance and feedback for each step of development
Developer
  Create plans for Sprints and Sprint backlog
  Essential personnel of project who turn ideas and/or user stories into functioning products or applications
  Experience and expertise required to create best quality product as possible
Tester
  Personnel that ensure functionality of applications to user requirements and company standards
  Creates test cases for each user story to verify functionality

## Slide 3: Roles – Product Owner and Scrum Master
Sources:
Schwaber, K., & Sutherland, J. (2020). The Scrum Guide.
Product Owner
  Develop and explicitly communicate Product Goal
  Create and clearly communicate Product Backlog items
  Order Product Backlog items
  Ensure Product Backlog is transparent, visible, and understood
Scrum Master
  Coach team members in self-management and cross-functionality
  Help Scrum Team focus on creating high-value Increments meeting the Definition of Done
  Cause the removal of impediments to the Scrum Team’s progress
  Ensure all Scrum events take place and are positive, productive, and kept within the time-box

## Slide 4: Roles – Developers and Testers/QA
Developers
  Create plans for the Sprint and Sprint Backlog
  Instill quality by adhering to a Definition of Done
  Adapt plans each day towards Sprint Goals
  Hold each other accountable as professionals
Testers/QA
  Typically sees things primary developers might overlook
  Review code per Definition of Done
  Can begin testing before end of Sprint
Sources:
Schwaber, K., & Sutherland, J. (2020). The Scrum Guide.
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile: Principles and Practices for an Adaptive Approach. Wiley.

## Slide 5: Phases of Agile Software Development Life Cycle (SDCL) Work
Sources:
Dziuba, A. (2023, April 6). Navigating the Agile Software Development Life Cycle: Phases, Tools, Roadmap. RELEVANT.
Phase 1: Concept
Phase 2: Inception
Phase 3: Iteration
Phase 4: Testing
Phase 5: Release
Phase 6: Review
Concept
Inception
Iteration
Review
Release
Testing

## Slide 6: Phases of SDLC – Concept and Inception
Concept:
  Stakeholders and Product Owners gather and outline project priorities
  Discussed are costs, projected completion time, desired features, and requirements to determine project feasibility
  Inception:
    Founder selects appropriate team members and assigns roles, providing any tools needed before development
    A plan is established to define core methods and templates for development
Sources:
Dziuba, A. (2023, April 6). Navigating the Agile Software Development Life Cycle: Phases, Tools, Roadmap. RELEVANT.

## Slide 7: Phases of SDLC – Iteration and Testing
Iteration:
  Typically the longest phase, involving close cooperation among team members
  Allows team to build a product with minimal features, capable of adding more functionality at a later point
  Testing:
    Each sprint will end with testing, thought after all sprints are done a final test is performed
    Various types of testing include: Unit Testing – separately evaluating each front-end and back-end component, Integration Testing – merges different product parts to verify compatibility, Acceptance Testing – assessing the digital solution’s adherence to end-user requirements, and System Testing – evaluation of the entire system to ensure all components function properly
Sources:
Dziuba, A. (2023, April 6). Navigating the Agile Software Development Life Cycle: Phases, Tools, Roadmap. RELEVANT.

## Slide 8: Phases of SDLC – Release and Review
Release:
  Primary objective is to deliver a dependable product that meets customer requirements
  Product launch happens after final testing and verification are completed
  Review:
    Post launch, the focus shifts to sustaining the product, releasing patches or new components as needed
    Customers provide feedback, request new features, or interact with updates
Sources:
Dziuba, A. (2023, April 6). Navigating the Agile Software Development Life Cycle: Phases, Tools, Roadmap. RELEVANT.

## Slide 9: The Difference of Using Waterfall Development Approach
Sources:
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile: Principles and Practices for an Adaptive Approach. Wiley.
Originally in Dr. Winston Royce’s paper “Managing the Development of Large Software Systems” in 1970
Considered the ‘classic’ approach to systems development
Has distinct goals for each phase of development
Plan-driven, attempting to define and document detailed requirements and a plan for the project
Original Waterfall Model
System Requirements
Software Requirements
Analysis
Program Design
Coding
Testing
Operations

## Slide 10: Factors to Consider When Choosing Waterfall vs. Agile Approach
Sources:
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile: Principles and Practices for an Adaptive Approach. Wiley.
Waterfall
Plan-driven
Focuses on predictability and control over agility
Once a phase is completed, development proceeds to next phase and cannot go back
Classic approach to development
Agile
Adaptive
Multiple small teams working independently
Real-time decision-making, based on actual events and information
Has become the de-facto standard

## Slide 11: Sources
Schwaber, K., & Sutherland, J. (2020). The Scrum Guide.
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile: Principles and Practices for an Adaptive Approach. Wiley.
Dziuba, A. (2023, April 6). Navigating the Agile Software Development Life Cycle: Phases, Tools, Roadmap. RELEVANT. https://relevant.software/blog/agile-software-development-lifecycle-phases-explained/